July 31, 2018

| WBS No.: | 50401..2.1FS1 |
| --- | --- |
| T.I.P. No.: | I-5711 |
| F.A. No.: | NHPP-040-4(161)220 |
| County | Alamance |
| Description: | Interchange Improvements at I-40/85 and SR 1007 (Mebane Oaks Rd.) in Mebane |

MEMORANDUM TO: Laura Sutton, PE,

Project Management Team Leader

/ppe

FROM:		   J. M. Mills, P. E.

Division Engineer

SUBJECT:		Final Design Field Inspection

A Combined Field Inspection was held on Tuesday, July 31, 2018 at 9:00 AM in the Division Office located at 1584 Yanceyville St. in Greensboro NC.  Listed below are the individuals who were in attendance.

| Name | Department | Phone/Email |
| --- | --- | --- |
| Patty Eason | NCDOT – Division 7 | 336-487-0000 peason@ncdot.gov |
| Chuck Edwards | NCDOT – District Engineer | 336-570-6833 cnedwards@ncdot.gov |
| Michael Steelman | NCDOT – WZTC | 919-814-5015 msteelman@ncdot.gov |
| Tim Arey | Progressive Design Group | 704-573-3003 timarey@progressivedesigngrp.com |
| Donnie Richardson | NCDOT – WZTC | 919-814-5028 derichardson@ncdot.gov |

| Name | Department | Phone/Email |
| --- | --- | --- |
| Courtney Carpenter | Ecological Engineering | ccarpenter@ecologicaleng.com |
| Freddie Bunn | So-Deep – Utilities | 919-878-7466 fbunn@sodeep.com |
| Ashley Matthews | NCDOT – Signing & Delineation | 919-814-5095 akmatthews@ncdot.gov |
| Derrick Beard | NCDOT – Signing & Delineation | dhbeard@ncdot.gov |
| Gavin Teng | Accelerate Engineering | 919-263-5678 gavin.teng@accelerateeng.com |
| Franz Holt | City of Mebane | 336-213-0316 fholt@cityofmebane.com |
| Wannetta Mailette | BGMPO | 336-514-5413 wmailette@burlingtonnc.gov |
| Brandon Barham | Ecological Engineering | 919-557-0929 bbarham@ecologicaleng.com |
| Dave Langston | NCDOT – Location and Surveys | 336-334-5085 dlangston@ncdot.gov |
| Brian Eason | HW Lochner | 919-571-7111 beason@hwlochner.com |
| Jeff Hext | HW Lochner | 919-571-7111 |
|  |  | jhext@hwlochner.com |
| Innocent Umozurike | NCDOT – Signals | 919-814-5000 ioumozurike@ncdot.gov |
| Chang Baek | NCDOT – Signals | cbaek@ncdot.gov |
| Jacob Blevins | NCDOT – Signals | bjcblevins@ncdot.gov |
| Christian St. Claire | NCDOT – TEA | cstclair@ncdot.gov |
| Alan Rothrock | NCDOT – Division Right-of-Way | alanrothrock@ncdot.gov |
| Brian Smith | NCDOT – Division | 336-375-1774 bvsmith@ncdot.gov |
| Jimmy Walker | NCDOT – Asst. Resident Engineer | 336-570-4488 jmwalker@ncdot.gov |
| J. R. Hayes | NCDOT – Resident’s Office | 336-266-2011 jrhayes3@ncdot.gov |
| Jess Moskey | NCDOT – PMU Intern |  |
| Jerry Parker | NCDOT – DEO | 336-256-2063 jparker@ncdot.gov |
| Bryan Key | NCDOT – Right-of-Way | 919-707-6263 bckey@ncdot.gov |
| Aaron Griffith | NCDOT – CCU | 336-215-9170 aegriffith@ncdot.gov |
| Name | Department | Phone/Email |
| Mark Averette | Simpson Engineers | 919-852-0468 maverette@simpsonengr.com |
| Theo Beach | Simpson Engineers | 919-852-0468 tbeach@simpsonengr.com |

If you require clarification of any of the comments please feel free to contact Division Construction Engineer, Patty Eason, at 336-487-0000.

| Sheet No. | Comments |  |
| --- | --- | --- |
| 1 | - Clearing Method II preferred by Division. |  |
| 2A-1 2A-2 |  | - Request Updated Milling Slope Detail - No comments |
| 2A-3 | - Need Typical Section for -Y- - Clarify Milling Profile vs. Plan - Recommend Mill 3”, Pave 1 ½”, Add Friction Course. |  |
| 2A-4 | - Typical 9 & 10 – Arrowheads incorrect (Showing 2’ Curb) |  |
| 3A-1 | - Guardrail – Add MASH Units, not GRAU-3 - 6.25’ deductions shown vs. 50’ |  |
| 4 | - Add intersection Detail. - No radius shown. - Add JB at Str. 404 to eliminate severe angle of pipe entering box. - Install new Pork Chop Island with Pedestrian Refuge on East side of intersection. - Add Curb Ramps at all corners. - Add sidewalk on East Corner. - Investigate Monitoring Wells on Parcel 5 & 6. - Revise R/W on Parcel 5 to save Sign and USTs. - Parcel 6 – Request 50” poles from Duke Energy for sign. - Check Drainage through intersection. Intersection is flat now, causing drainage concerns. - Parcel 3 – Investigate changing dual driveways to one wider drive (48-50’). - Islands less than 6’ are requested to be monolithic. No grass. Requested to be consistent through -L-. - Investigate placing three shields on the pavement for better lane guidance. - Primex Parcel (Unnumbered) – Add R/W for signal pole. |  |
| Sheet No. | Comments |  |
| 5 | - Request Pedestrian Fencing on Bridge. - Upgrade Superstructure and Reseal/Refinish existing deck. - Sta. 30+00 -L- Island blocks Pedestrian Crossing. - Parcel 13 (Cookout Site) – Please share Site Plans. - Eliminate Guardrail if Parcel 13 is revised? - Decide if Sidewalk installed under project, or allow landowner to install after completion. - Add additional Right Turn lane from Northbound Mebane Oaks to Eastbound I-40 if this can be accomplished without interfering with Sheetz. - Ensure that Ramp A & B signing does not block view of signals. - Division request that Down Arrows be used on Signs vs. proposed left turn arrows at Off Ramp to avoid drivers turning left onto off ramp. - Parcel 14 is now developed. Outlet from Str. 539 dumps into parking lot. Update Parcel 14 Walmart. - Show super elevations on -Y-lines. |  |
| 6 | - Parcel 18 has been approved for dual use for 2 separate businesses. Plans and drives should be updated. - The City of Mebane has requested sidewalk on both sides of Mebane Oaks. - District requests a crosswalk at Garrett Crossing. - District requests that the right turn lane radius from Garrett Crossing be increased. - Investigate possible extension of Garrett Crossing though Mebane Oaks Rd. to the northeast. |  |
| 7 | - Division Traffic Requests that right lane be dropped on both Ramp B and D. - Need barrier wall transition for median columns. Please show lengths and widths on plans. - Replace Milled Rumble Strips that will be removed during construction. - Ensure room has been provided for Pump trucks between barrier walls on traffic management plans. |  |
| 8 | - Build up shoulders and increase pavement thickness. |  |
| 9 - 36 | - Profile and X-Section Sheets – No comments. |  |

General Comments:

- Please ensure that Design accommodates all trucks.

JMM/PPE: bvs

cc:	Mr. Aaron Griffith, Mr. Aaron Harper, Mr. Chuck Edwards, Mr. Chris Kirkman, Ms. Heather Fulghum, Ms. Lois Little, Mr. Alan Rothrock, Mr. Jerry Parker, Mr. Brian Smith, Mr. Brian Thomas, Mr. Freddie Bunn, Mr. Michael Steelman, Mr. Tim Arey, Mr. Donnie Richardson, Mr. Mark Averette, Mr. Theo Beach, Mr. Bryan Key, Mrs. Courtney Carpenter, Mr. Derrick Beard, Ms. Ashley Matthews, Mr. Gavin Teng, Mr. J.R. Hayes, Mr. Jimmy Walker, Mr. Donnie Richardson, Mr. Freddie Bunn, Mr. Franz Holt, Mr. Innocent Umozurike, Mr. Chang Baek, Mr. Jacob Blevins, Mr. Brian Eason, Mr. Jeff Hext, Mr. Dave Langston, Mr. Brandon Barham, Ms. Wannetta Mailette, file w/ attachments