# NORTH CAROLINA DEPARTMENT OF TRANSPORTATION

# FIELD SCOPING MEETING WORKSHEET

Design Build Process

| WBS No.: 17BP.7.R.87 | #### Field Scoping Meeting Date: Feb. 19, 2014 |
| --- | --- |
| Division: 7 | #### Location: On-site |
| Route (US/NC/SR): SR1500 | County: ORANGE |
| Project Description: Bridge No. 670132 over UT toSOUTH HYCO CREEK on SR1500 (Allison Rd) |  |
| Tier: Sub-Regional |  |
| #### Municipality: No |  |

| Attendees |  |  |  |
| --- | --- | --- | --- |
|  | Name | Phone No. | E-mail |
| Division Bridge Manager | Tim Powers | 336-487-0000 | tpowers@ncdot.gov |
| Division Environmental Off. | Jerry Parker | 336-256-2063 | jparker@ncdot.gov |
| Hydraulics Engineer | Bill Elam | 919-707-6718 | belam@ncdot.gov |
| Hydraulics Engineer | Galen Cail | 919-707-6711 | gcail@ncdot.gov |
| TPMU | Pam Williams | 919-707-6608 | prwilliams@ncdot.gov |
| TPMU | Tom Bacon | 919 707-6607 | tabacon@ncdot.gov |
| Bridge Management | Paul Garrett | 919-707-6457 | pgarrett@ncdot.gov |
| Division Environmental Off. | Nicole Thomson | 336-334-3515 | Njthomson2@ncdot.gov |
| DENR-DWR | Dave Wanucha | 336-771-4951 | Dave.wanucha@ncdot.gov |
| Division 7 | Aaron Carr | 513-485-2952 | aacarr@ncdot.gov |
| USFWS | Gary Jordan |  | Not present – sent comments |
| USACE | David Bailey |  | Not present – sent comments |
| NCWRC | Travis Wilson |  | Not present – sent comments |

Existing Features

| Feature Bridged: 670132 over UT to SOUTH HYCO CREEK on SR1500 (Allison Rd) |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Ex. Bridge Clear Deck Width: 19.0 (Ft.) |  |  | Roadway width: 20 (Ft.) |  |  |  |  |  |
| (Bridge / Culvert) Length: 19 (Ft.) |  |  | Deck Width (Out To Out): 20(Ft.) |  |  |  |  |  |
| Water Depth: 1(Ft.) |  |  | Height Bed-To-Crown: 11(Ft.) |  |  |  |  |  |
| Year Built: 1957 |  |  | Posted: SV 17 |  |  |  | TTST: 25 |  |
| Superstructure: TM M-BM ; |  | Abutment: TM |  |  |  | Pier Type: NONE |  |  |
| Temp. Shored: Yes |  |  |  |  |  |  |  |  |
| Historic High Water (Elev. To The Existing Structure ): (Ft) |  |  |  |  |  |  |  |  |
| PRI: 42.89 DP: 1 SR: 36 |  |  |  | School Bussing crossings per day: |  |  |  |  |
| Posted Speed Limit Vicinity: Statutory 55 (mph) |  |  |  |  |  |  |  |  |
| Detour Off-Site | Stage Construction |  |  | New Alignment | On-site |  |  |  |
| If Off-Site, Description Of Detour Route: NC 86 to SR 1502(Burton Road) to SR 1501 (Allison Road) |  |  |  |  |  |  |  |
| Approximate Length Of Detour? 2.5 miles |  |  |  |  |  |  |  |
| Improvements Needed To Road(s) On Detour? No |  |  |  |  |  |  |  |
| Div. Traffic Eng. Recommend Off-site detour signing? Trailblazing with Street/Road names |  |  |  |  |  |  |  |
| Improvements Needed To Bridges On Detour? No |  |  |  |  |  |  |  |
| Are Bridges On Detour Currently Programmed? No |  |  |  |  |  |  |  |
| Are There EMS Or Business Access Issues? No |  |  |  |  |  |  |  |
| Are There Any Railroad Crossings On Detour? No |  |  |  |  |  |  |  |
| Should Work Zone Pedestrian Access Be Maintained During Construction? No |  |  |  |  |  |  |  |
| Overhead Utility Lines In Conflict No Conflicts |  |  |  |  |  |  |  |
| Power Transmission Lines In Conflict |  |  |  |  |  |  |  |
| Telephone In Conflict |  |  |  |  |  |  |  |
| Cable Lines In Conflict |  |  |  |  |  |  |  |
| Fiber Optic In Conflict |  |  |  |  |  |  |  |
| Water In Conflict |  |  |  |  |  |  |  |
| Sewer In Conflict |  |  |  |  |  |  |  |
| Natural Gas In Conflict |  |  |  |  |  |  |  |
| Other In Conflict |  |  |  |  |  |  |  |
| Based On The Past History Near This Project Site, What Is The Estimated Time Required To Complete Utility Adjustments 0 Months |  |  |  |  |  |  |  |
| Is There Any Future Utility Construction Anticipated In The Project Area No |  |  |  |  |  |  |  |
| Is A FEMA Buy-Out Property Being Impacted No |  |  |  |  |  |  |  |

Environmental

| Wetlands At Site No |  |  |  | Comments: |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Endangered Species In County: Not present [Bald Eagle, dwarf wedgemussel, smooth coneflower, Michaux’s sumac] |  |  |  |  |  |  |  |
| T&E species effect: No effect for all |  |  |  |  |  |  |  |
| Trout County : No |  |  | TVA County: No |  |  |  |  |
| CAMA County; No |  |  | Primary Nursery Area: No |  |  |  |  |
| Moratoria: No |  | Which species: |  |  |  | Duration : |  |
| Permits: |  |  |  |  |  |  |  |
| Water Quality Classification: WS II, HQW |  |  |  |  |  |  | 303d: No |
| Coast Guard Permit? No | Drainage Basin: Roanoke |  |  |  | Riparian Buffer Rules: No |  |  |
| Is The Project Site In Or Near Any Of The Following: |  |  |  |  |  |  |  |
| National Forest; No |  |  |  | Wildlife Refuge ; No |  |  |  |
| State, County, Or Local Park ; No |  |  |  | Wild And Scenic River ; No |  |  |  |
| Airport; No |  |  |  | Recreation Of Power Generation No |  |  |  |
| Water Supply Reservoir; No |  |  |  | Nutrient Sensitive Waters; No |  |  |  |
| Public Use Boat Ramp; No |  |  |  | Cemeteries ; No |  |  |  |
| Known Or Potential Historic Properties In The Area: |  |  |  |  |  |  |  |
| Architecture; No Survey Required |  |  |  | Archaeology; No Sites Present |  |  |  |
| Is The Bridge Structure Itself, Or Any Part Thereof, Considered Historic: No |  |  |  |  |  |  |  |
| Impacts to a Church, Community Center, Or Other Public Facility? No |  |  |  |  |  |  |  |
| Is this a Statewide Bicycle Route or a Local Non-Marked Bicycle Route: NO |  |  |  |  |  |  |  |
| Comments: |  |  |  |  |  |  |  |

Geotechnical

Are There Any Historical And/Or Vibration Sensitive Structures Near By Comments:

Are There Any Known Landfills And / Or Geo-environmental Hazard Sites At Or Within Close Proximity To The Project Site Comments:

Are Any Impacts Anticipated To Natural Springs Or Artesian Wells: Comments:

Possible Foundation Type: @ End Bents @ Interior

Hydraulics

| FEMA Approval? No |  |  | State Stormwater Permit? No |  |  |
| --- | --- | --- | --- | --- | --- |
| Is There Unusual Scour Potential? No |  |  | Is Protection Needed? |  |  |
| Are Banks Stable? No |  |  | Is Protection Needed? Yes |  |  |
| Appreciable Amount Of Large Debris? Moderate |  |  |  |  |  |
| Placement Of Bents In The Water Be Allowed: |  |  |  | Where: |  |
| Superstructure Type: Culvert |  | If Bridge: |  |  | If girder; why? |
| Length Of Structure: | Min. Number Of Spans: |  |  |  | Span Arrangement: |
| Waive offset: | Cap: |  |  |  | Skewed: Yes |
| 2 @ 10’ x 6’ RCBC Extend wing wall on the Southwest bank as necessary to catch slope and armor bank as necessary. |  |  |  |  |  |

Items To Be Discussed / Resolved At FSM By Attendees

| Off-Site Detour | Stage: |  |  |  |  | New Alignment: |  |  | On-site detour |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Environmental Document Prepared by DBE: Low Impact Data Spreadsheet Minimum Criteria Checklist |  |  |  |  |  |  |  |  |  |
| ADT:100 / SIR |  | NHS: 0 |  | Tier: Sub-Regional |  |  | Func. Class: Local |  |  |
| Bridge Min. Clear Deck Width Recommended by Div.: |  |  |  |  |  |  |  |  |  |
| Roadway lane width _9_‘ with _4_‘ shoulders |  |  |  |  |  |  |  |  |  |
| Extension of Paved shoulders: No paved shoulders |  |  |  |  |  |  |  |  |  |
| Pave to face of guardrail and taper 8:1 to travel lane/paved shoulder? No pavement |  |  |  |  |  |  |  |  |  |
| Min. Pavement Surface Course: N/A inches: |  |  |  |  | Existing Roadway: 13’ to 16’ Gravel |  |  |  |  |
| Pavement Marking: None |  |  |  |  | Pavement markers: None |  |  |  |  |
| Will Railroad Involvement Be Required: No |  |  |  |  | Method of Clearing: II |  |  |  |  |
| Truck Percentage: : 6 % per BIR; |  |  |  |  | Reasonable Safe Speed per Division: 55 mph SIR Division recommends 35 mph |  |  |  |  |
| Liquidated damages: will be imposed after 120 days of closure/construction. Amt: $ __350__ per day |  |  |  |  |  |  |  |  |  |
| CEI by? NCDOT |  |  | R/W by? Division ROW |  |  |  |  | R/W monuments? Conc. |  |
| Salvageable materials: No |  |  |  |  |  |  |  |  |  |
| Contact Person/number: |  |  |  |  |  |  |  |  |  |
| Deliver to: |  |  |  |  |  |  |  |  |  |
| Removal of previous structure remnant abutments/piers: No |  |  |  |  |  |  |  |  |  |
| Sequencing priority in construction? No |  |  |  |  |  |  |  |  |  |
| Comments: No plans to upgrade roadway. Proposed ABC, no pavement (gravel roadway). Division recommends reasonable speed limit of 35 mph. No Plans to upgrade road |  |  |  |  |  |  |  |  |  |