# NORTH CAROLINA DEPARTMENT OF TRANSPORTATION

# FIELD SCOPING MEETING WORKSHEET

Design Build Process

| WBS No.: 17BP.9.R.61 | #### Field Scoping Meeting Date: Nov 19, 2014 |
| --- | --- |
| Division: 9 | #### Location: On-site |
| Route (US/NC/SR): SR1272 | County: DAVIDSON |
| Project Description: Bridge No. 280258 over SWEARING CREEK on SR1272 (Jersey Church Rd.) |  |
| Tier: Sub-Regional |  |
| #### Municipality: N/A |  |

| Attendees |  |  |  |
| --- | --- | --- | --- |
|  | Name | Phone No. | E-mail |
| Division Bridge Program Manager | Matt Jones | 336-747-7800 | mwjones@ncdot.gov |
| Division Environmental Off. | Amy Euliss | 336-747-7800 | aeuliss@ncdot.gov |
| Division Environmental Off. | Stephanie Braquet | 336-747-7800 | scbraquet@ncdot.gov |
| Hydraulics Engineer | Galen Cail | 919-707-6711 | gcail@ncdot.gov |
| Hydraulics Engineer | Chris Lewis | 919-707-6714 | crlewis2@ncdot.gov |
| Hydraulics Tech | Amy Keeter | 919-707-6730 | amkeeter@ncdot.gov |
| Hydraulics Trainee | Courtney Carpenter | 919-707-4833 | cacarpenter@ncdot.gov |
| TPMU | Pam Williams | 919-707-6608 | prwilliams@ncdot.gov |
| TPMU | Rachel Evans | 919 707-6609 | rcevan@ncdot.gov |
| Bridge Management | Paul Garrett | 919-707-6457 | pgarrett@ncdot.gov |
| USACE | John Thomas** | 919-554-4884 x.25 | john.t.thomas.jr@usace.army.mil |
| DENR-DWQ | Dave Wanucha** | 336-771-4951 | dave.wanucha@ncdenr.gov |
| USFWS | Jason Mays** | 828-258-3939 x.226 | jason_mays@fws.gov |
| NCWRC | Marla Chambers | 704-984-1070 | marla.chambers@ncwildlife.org |
| L&S-Region III Locating Eng | Pat Tuttle | 336-969-9550 | ptuttle@ncdot.gov |
| Division Bridge Maint- Bridge Superintendent | Chuck White | 704-630-3260 | crwhite@ncdot.gov |
| Davidson Bridge Maint Sup | Mike Wilson | 336-224-3250 | Mrwilson1@ncdot.gov |
|  | Nick Haynes |  |  |

**Did not attend but sent comments

Existing Features

| Feature Bridged: 280258 over SWEARING CREEK on SR1272 (Jersey Church Rd.) |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Ex. Bridge Clear Deck Width: 28 (Ft.) |  |  | Roadway width: 20 (Ft.) |  |  |  |  |  |
| (Bridge / Culvert) Length: 136 (Ft.) |  |  | Deck Width (Out To Out): 28 (Ft.) |  |  |  |  |  |
| Water Depth: 7 (Ft.) |  |  | Height Bed-To-Crown: 16(Ft.) |  |  |  |  |  |
| Year Built: 1976 |  |  | Posted: SV 24 |  |  |  | TTST: 27 |  |
| Superstructure: Steel Plank Deck on I-beams |  | Abutment: Timber caps & piles |  |  |  | Pier Type: |  |  |
| Temp. Shored: |  |  |  |  |  |  |  |  |
| Historic High Water (Elev. To The Existing Structure ): (Ft) |  |  |  |  |  |  |  |  |
| PRI: 35.8 DP: 5.5 SR: 42.7 |  |  |  | School Bussing crossings per day: 8 buses, 16 trips; major concern |  |  |  |  |
| Posted Speed Limit Vicinity: 55 (mph) (statutory) |  |  |  |  |  |  |  |  |
| Detour Off-Site | Stage Construction |  |  | New Alignment | On-site |  |  |  |
| If Off-Site, Description Of Detour Route: SR1319/1323 (New Jersey Church) - NC 47 (Jr Order Home Rd)- SR 1396 (Linwood-Southmont) |  |  |  |  |  |  |  |
| Approximate Length Of Detour? 5.8 miles; original length 1.7 miles |  |  |  |  |  |  |  |
| Improvements Needed To Road(s) On Detour? No |  |  |  |  |  |  |  |
| Div. Traffic Eng. Recommend Off-site detour signing? Trailblazing with Street/Road names |  |  |  |  |  |  |  |
| Improvements Needed To Bridges On Detour? No |  |  |  |  |  |  |  |
| Are future plans for upgrading this roadway either at or in the vicinity of this project? No |  |  |  |  |  |  |  |
| Are Bridges On Detour Currently Programmed? B-5780, replacing bridge no. 17 on NC 47 in 2017, let date December 2016 |  |  |  |  |  |  |  |
| Are There EMS Or Business Access Issues? Division to provide |  |  |  |  |  |  |  |
| Are There Any Railroad Crossings On Detour? No |  |  |  |  |  |  |  |
| Should Work Zone Pedestrian Access Be Maintained During Construction? No |  |  |  |  |  |  |  |
| Overhead Utility Lines In Conflict |  |  |  |  |  |  |  |
| Power Transmission Lines In Conflict 3 phase |  |  |  |  |  |  |  |
| Telephone In Conflict |  |  |  |  |  |  |  |
| Cable Lines In Conflict |  |  |  |  |  |  |  |
| Fiber Optic In Conflict possible conflict |  |  |  |  |  |  |  |
| Water In Conflict upstream |  |  |  |  |  |  |  |
| Sewer In Conflict |  |  |  |  |  |  |  |
| Natural Gas In Conflict |  |  |  |  |  |  |  |
| Other In Conflict |  |  |  |  |  |  |  |
| What Is The Estimated Time Required To Complete Utility Adjustments 3 Months |  |  |  |  |  |  |  |
| Is There Any Future Utility Construction Anticipated In The Project Area No |  |  |  |  |  |  |  |
| Is A FEMA Buy-Out Property Being Impacted No |  |  |  |  |  |  |  |

Environmental

| Wetlands At Site: yes |  |  |  |  | Comments: NES delineated |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Endangered Species In County: Schweinitz’s sunflower, Bald Eagle (BGEP Act), Northern long-eared bat, Bog turtle, Georgia aster |  |  |  |  |  |  |  |  |
| T&E species effect: no effect: Schweinitz’s sunflower, Bog Turtle, Georgia aster, Bald Eagle; May effect but not likely to adversely affect: Northern long-eared bat |  |  |  |  |  |  |  |  |
| Trout County : No |  |  |  | TVA County: No |  |  |  |  |
| CAMA County; No |  |  |  | Primary Nursery Area: No |  |  |  |  |
| Moratoria: No |  | Which species: |  |  |  |  | Duration : |  |
| Bats found on bridge: no, 7-29-14 tree clearing: yes |  |  |  |  |  |  |  |  |
| Trees Surveyed: no bat moratorium for tree clearing: commit to clearing trees in winter or tree bat survey will be required |  |  |  |  |  |  |  |  |
| Permits discussion: |  |  |  |  |  |  |  |  |
| Water Quality Classification: C |  |  |  |  |  |  |  | 303d: Yes |
| Coast Guard Permit? No | Drainage Basin: Yadkin |  |  |  |  | Riparian Buffer Rules: No |  |  |
| Is The Project Site In Or Near Any Of The Following: |  |  |  |  |  |  |  |  |
| National Forest: No |  |  | Wildlife Refuge: No |  |  |  |  |  |
| State, County, Or Local Park: No |  |  | Wild And Scenic River: No |  |  |  |  |  |
| Airport: No |  |  | Recreation Of Power Generation: High Rock Dam (Alcoa Power) (ID#2197D) 11.4 miles downstream of bridge, 623.9 ft. full pool elevation; Due to impact – ALCOA coordination in process |  |  |  |  |  |
| Water Supply Reservoir: No |  |  | Nutrient Sensitive Waters: No |  |  |  |  |  |
| Public Use Boat Ramp: No |  |  | Cemeteries: No |  |  |  |  |  |
| Known Or Potential Historic Properties In The Area: |  |  |  |  |  |  |  |  |
| Architecture: No survey required |  |  |  |  | Archaeology: No survey required |  |  |  |
| Is The Bridge Structure Itself, Or Any Part Thereof, Considered Historic: no |  |  |  |  |  |  |  |  |
| Impacts to a Church, Community Center, Or Other Public Facility? Restrict work on Sundays for Jersey Baptist Church 0.35 miles west of bridge |  |  |  |  |  |  |  |  |
| Is this a Statewide Bicycle Route or a Local Non-Marked Bicycle Route: Yes. In addition, multi-use path located on Davidson County CTP Bicycle map 4/19/13. Coordinated with Davidson County; County will provide a future at-grade greenway and no provisions are required on this project. |  |  |  |  |  |  |  |  |
| Comments: within ½ mile of Voluntary Agricultural Districts; closest properties to the west and east on Jersey Church Rd. No Concerns per Davidson VAD Coordinator. |  |  |  |  |  |  |  |  |

Geotechnical

Are There Any Historical And/Or Vibration Sensitive Structures Near By Comments:

Are There Any Known Landfills And / Or Geo-environmental Hazard Sites At Or Within Close Proximity To The Project Site Comments:

Are Any Impacts Anticipated To Natural Springs Or Artesian Wells: Comments:

Possible Foundation Type: @ End Bents @ Interior

Hydraulics

| FEMA Approval? detailed study- redelineated |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Is There Unusual Scour Potential? yes |  |  | Is Protection Needed? yes, beyond standard end bent, on upstream western side |  |  |
| Are Banks Stable? no |  |  | Is Protection Needed? yes; especially when bridge remnants removed |  |  |
| Appreciable Amount Of Large Debris? moderate |  |  |  |  |  |
| Placement Of Bents In The Water Be Allowed: yes |  |  |  | Where: @ inside edge of water; offset 5-10’ from banks and main channel |  |
| Superstructure Type: Bridge |  | If Bridge: CS |  |  | If girder; why? |
| Length Of Structure: 170’ | Min. Number Of Spans: 3 |  |  |  | Span Arrangement: 1@50’, 1@70’, 1@50’ |
| Waive offset: yes | Cap: 4’ |  |  |  | Skewed: no |

Items To Be Discussed / Resolved At FSM By Attendees

| Off-Site Detour | Stage: Clear roadway width (CRW): Temp. Signals: Alignment: N, E, W, S |  |  |  |  | New Alignment: Alignment; N, E, W, S |  |  | On-site detour CRW: one lane w/ signals; or two lanes CRW; Alignment; |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Environmental Document Prepared by DBE: Low Impact Data Spreadsheet Minimum Criteria Checklist |  |  |  |  |  |  |  |  |  |
| ADT:1200 per SIR |  | NHS: 0 |  | Tier: Sub-Regional |  |  | Func. Class: Local |  |  |
| Bridge Min. Clear Deck Width Recommended by Div.: 33’ out to out; 2 bar metal rail |  |  |  |  |  |  |  |  |  |
| Roadway lane width 11’ with 4’ paved shoulders for bike accommodations |  |  |  |  |  |  |  |  |  |
| Extension of Paved shoulders: minimum of 100’ from end of bridge and taper 8:1 to proposed edge of pavement |  |  |  |  |  |  |  |  |  |
| Pave to face of guardrail and taper 8:1 to travel lane/paved shoulder? yes |  |  |  |  |  |  |  |  |  |
| Min. Pavement Surface Course: 2-1/2” inches: |  |  |  |  | Existing Roadway: 20 |  |  |  |  |
| Pavement Marking: Thermoplastic |  |  |  |  | Pavement markers: None |  |  |  |  |
| Will Railroad Involvement Be Required: No |  |  |  |  | Method of Clearing: III |  |  |  |  |
| Truck Percentage: 6 % per BIR |  |  |  |  | Reasonable Safe Speed per SIR: 55 mph |  |  |  |  |
| Liquidated damages: will be imposed after 150 days of closure/construction. Amt: $ 1250 per day |  |  |  |  |  |  |  |  |  |
| CEI by? NCDOT |  |  | R/W by? DBT |  |  |  |  | R/W monuments? Conc. |  |
| Salvageable materials: beams, guardrails, post, wheel guard |  |  |  |  |  |  |  |  |  |
| Contact Person/number: Chuck White 704-630-3260 |  |  |  |  |  |  |  |  |  |
| Deliver to: DBT to load materials on NCDOT vehicle |  |  |  |  |  |  |  |  |  |
| Removal of previous structure remnant abutments/piers: yes, remove all concrete and timber under bridge |  |  |  |  |  |  |  |  |  |
| Sequencing priority in construction? Summer construction; provide turnarounds to support construction outside of summer for school bus traffic |  |  |  |  |  |  |  |  |  |
| Comments: - no construction on Sundays |  |  |  |  |  |  |  |  |  |