# NORTH CAROLINA DEPARTMENT OF TRANSPORTATION

# FIELD SCOPING MEETING WORKSHEET

Design Build Process

| WBS No.: 17BP.9.R.61 | #### Field Scoping Meeting Date: Nov 18, 2014 |
| --- | --- |
| Division: 9 | #### Location: On-site |
| Route (US/NC/SR): SR2312 | County: ROWAN |
| Project Description: Bridge No. 790301 over CRANE CREEK on SR2312 (Barringer St.) |  |
| Tier: Sub-Regional |  |
| #### Municipality: Salisbury/Granite Quarry ETJ |  |

| Attendees |  |  |  |
| --- | --- | --- | --- |
|  | Name | Phone No. | E-mail |
| Division Bridge Program Manager | Matt Jones | 336-747-7800 | mwjones@ncdot.gov |
| Division Environmental Off. | Amy Euliss | 336-747-7800 | aeuliss@ncdot.gov |
| Division Environmental Off. | Stephanie Braquet | 336-747-7800 | scbraquet@ncdot.gov |
| Hydraulics Engineer | Galen Cail | 919-707-6711 | gcail@ncdot.gov |
| Hydraulics Engineer | Chris Lewis | 919-707-6714 | crlewis2@ncdot.gov |
| Hydraulics Tech | Amy Keeter | 919-707-6730 | amkeeter@ncdot.gov |
| Hydraulics Trainee | Courtney Carpenter | 919-707-4833 | cacarpenter@ncdot.gov |
| TPMU | Pam Williams | 919-707-6608 | prwilliams@ncdot.gov |
| TPMU | Rachel Evans | 919 707-6609 | rcevans@ncdot.gov |
| Bridge Management | Paul Garrett | 919-707-6457 | pgarrett@ncdot.gov |
| USACE | John Thomas** | 919-554-4884 x.25 | john.t.thomas.jr@usace.army.mil |
| DENR-DWQ | Dave Wanucha** | 336-771-4951 | dave.wanucha@ncdenr.gov |
| USFWS | Jason Mays** | 828-258-3939 x.226 | jason_mays@fws.gov |
| NCWRC | Marla Chambers** | 704-984-1070 | marla.chambers@ncwildlife.org |
| Division Bridge Maint- Bridge Superintendent | Chuck White | 704-630-3260 | crwhite@ncdot.gov |
| Rowan/Davie Bridge Maint. Sup. | Scott Cornatzer | 704-630-3260 | bscornatzer@ncdot.gov |
|  | Nick Haynes |  |  |
| Div 9 Locating Engineer | Mike Motsinger | 336-969-9550 | mmotsinger@ncdot.gov |

**Did not attend but sent comments

Existing Features

| Feature Bridged: 790301 over CRANE CREEK on SR2312 (Barringer St.) |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Ex. Bridge Clear Deck Width: 24.08 (Ft.) |  |  | Roadway width: 20 (Ft.) |  |  |  |  |  |
| (Bridge / Culvert) Length: 41 (Ft.) |  |  | Deck Width (Out To Out): 24(Ft.) |  |  |  |  |  |
| Water Depth: 1(Ft.) |  |  | Height Bed-To-Crown: 13(Ft.) |  |  |  |  |  |
| Year Built: 1966 |  |  | Posted: SV 24 |  |  |  | TTST: 29 |  |
| Superstructure: Steel Plank Deck on I-beams |  | Abutment: timber caps, posts & sills, timber bulkheads |  |  |  | Pier Type: |  |  |
| Temp. Shored: T |  |  |  |  |  |  |  |  |
| Historic High Water (Elev. To The Existing Structure ): (Ft) |  |  |  |  |  |  |  |  |
| PRI: 56.8 DP: 1.5 SR: 28.0 |  |  |  | School Bussing crossings per day: 3 buses, 6 crossings |  |  |  |  |
| Posted Speed Limit Vicinity: 45 (mph) |  |  |  |  |  |  |  |  |
| Detour Off-Site | Stage Construction |  |  | New Alignment | On-site |  |  |  |
| If Off-Site, Description Of Detour Route: SR 1006(Faith Rd)- SR 2313(Byrd Rd./W. Peeler St.) |  |  |  |  |  |  |  |
| Approximate Length Of Detour? 1.7 miles; original length 1.2 miles |  |  |  |  |  |  |  |
| Improvements Needed To Road(s) On Detour? No |  |  |  |  |  |  |  |
| Div. Traffic Eng. Recommend Off-site detour signing? Trailblazing with Street/Road names |  |  |  |  |  |  |  |
| Improvements Needed To Bridges On Detour? No |  |  |  |  |  |  |  |
| Are future plans for upgrading this roadway either at or in the vicinity of this project? no |  |  |  |  |  |  |  |
| Are Bridges On Detour Currently Programmed? no |  |  |  |  |  |  |  |
| Are There EMS Or Business Access Issues? No |  |  |  |  |  |  |  |
| Are There Any Railroad Crossings On Detour? No |  |  |  |  |  |  |  |
| Should Work Zone Pedestrian Access Be Maintained During Construction? No |  |  |  |  |  |  |  |
| Overhead Utility Lines In Conflict |  |  |  |  |  |  |  |
| Power Transmission Lines In Conflict |  |  |  |  |  |  |  |
| Telephone In Conflict |  |  |  |  |  |  |  |
| Cable Lines In Conflict |  |  |  |  |  |  |  |
| Fiber Optic In Conflict |  |  |  |  |  |  |  |
| Water In Conflict |  |  |  |  |  |  |  |
| Sewer In Conflict |  |  |  |  |  |  |  |
| Natural Gas In Conflict |  |  |  |  |  |  |  |
| Other In Conflict |  |  |  |  |  |  |  |
| What Is The Estimated Time Required To Complete Utility Adjustments 3 Months |  |  |  |  |  |  |  |
| Is There Any Future Utility Construction Anticipated In The Project Area No |  |  |  |  |  |  |  |
| Is A FEMA Buy-Out Property Being Impacted No |  |  |  |  |  |  |  |

Environmental

| Wetlands At Site: no |  |  |  |  | Comments: |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Endangered Species In County: Schweinitz’s sunflower, Bald Eagle (BGEP Act), Northern long-eared bat, Georgia aster |  |  |  |  |  |  |  |  |
| T&E species effect: no effect: Schweinitz’s sunflowers, Georgia aster, Bald Eagle; May effect not likely to adversely effect: Northern long-eared bat |  |  |  |  |  |  |  |  |
| Trout County : No |  |  |  | TVA County: No |  |  |  |  |
| CAMA County; No |  |  |  | Primary Nursery Area: No |  |  |  |  |
| Moratoria: No |  | Which species: |  |  |  |  | Duration : |  |
| Bats found on bridge: no, 8-4-14 tree clearing: yes |  |  |  |  |  |  |  |  |
| Trees Surveyed: no bat moratorium for tree clearing: commit to clearing trees in winter or tree bat survey will be required |  |  |  |  |  |  |  |  |
| Permits discussion: |  |  |  |  |  |  |  |  |
| Water Quality Classification: C |  |  |  |  |  |  |  | 303d: No |
| Coast Guard Permit? No | Drainage Basin: Yadkin |  |  |  |  | Riparian Buffer Rules: No |  |  |
| Is The Project Site In Or Near Any Of The Following: |  |  |  |  |  |  |  |  |
| National Forest: No |  |  |  |  | Wildlife Refuge: No |  |  |  |
| State, County, Or Local Park: No |  |  |  |  | Wild And Scenic River: No |  |  |  |
| Airport: No |  |  |  |  | Recreation Of Power Generation: No |  |  |  |
| Water Supply Reservoir: No |  |  |  |  | Nutrient Sensitive Waters: No |  |  |  |
| Public Use Boat Ramp: No |  |  |  |  | Cemeteries: no |  |  |  |
| Known Or Potential Historic Properties In The Area: |  |  |  |  |  |  |  |  |
| Architecture: no survey required |  |  | Archaeology: No Historic Properties |  |  |  |  |  |
| Is The Bridge Structure Itself, Or Any Part Thereof, Considered Historic: no |  |  |  |  |  |  |  |  |
| Impacts to a Church, Community Center, Or Other Public Facility? Yes, Restrict work on Sundays for Canaan Baptist Church and community center less than 0.1 miles east of bridge |  |  |  |  |  |  |  |  |
| Is this a Statewide Bicycle Route or a Local Non-Marked Bicycle Route: No |  |  |  |  |  |  |  |  |
| Comments: |  |  |  |  |  |  |  |  |

Geotechnical

Are There Any Historical And/Or Vibration Sensitive Structures Near By Comments:

Are There Any Known Landfills And / Or Geo-environmental Hazard Sites At Or Within Close Proximity To The Project Site Comments:

Are Any Impacts Anticipated To Natural Springs Or Artesian Wells: Comments:

Possible Foundation Type: @ End Bents @ Interior

Hydraulics

| FEMA Approval? Detailed study- redelineated (MOA ) |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Is There Unusual Scour Potential? no |  |  | Is Protection Needed? standard end bent |  |  |
| Are Banks Stable? yes |  |  | Is Protection Needed? no |  |  |
| Appreciable Amount Of Large Debris? moderate |  |  |  |  |  |
| Placement Of Bents In The Water Be Allowed: no |  |  |  | Where: |  |
| Superstructure Type: Bridge |  | If Bridge: CS |  |  | If girder; why? |
| Length Of Structure: 70’ | Min. Number Of Spans: 1 |  |  |  | Span Arrangement: 1@70’ |
| Waive offset: yes | Cap: 4’ |  |  |  | Skewed: no |

Items To Be Discussed / Resolved At FSM By Attendees

| Off-Site Detour | Stage: Clear roadway width (CRW): Temp. Signals: Alignment: N, E, W, S |  |  |  |  | New Alignment: Alignment; N, E, W, S |  |  | On-site detour CRW: one lane w/ signals; or two lanes CRW; Alignment; |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Environmental Document Prepared by DEO: Low Impact Data Spreadsheet Minimum Criteria Checklist |  |  |  |  |  |  |  |  |  |
| ADT: 340 per SIR |  | NHS: 0 |  | Tier: Sub-Regional |  |  | Func. Class: Local |  |  |
| Bridge Min. Clear Deck Width Recommended by Div.: 30’ out to out |  |  |  |  |  |  |  |  |  |
| Roadway lane width 11’ with 3’ shoulders |  |  |  |  |  |  |  |  |  |
| Extension of Paved shoulders: n/a |  |  |  |  |  |  |  |  |  |
| Pave to face of guardrail and taper 8:1 to travel lane/paved shoulder? yes |  |  |  |  |  |  |  |  |  |
| Min. Pavement Surface Course: 3 inches |  |  |  |  | Existing Roadway: 20 |  |  |  |  |
| Pavement Marking: thermoplastic |  |  |  |  | Pavement markers: None |  |  |  |  |
| Will Railroad Involvement Be Required: No |  |  |  |  | Method of Clearing: III |  |  |  |  |
| Truck Percentage: 7 % per BIR |  |  |  |  | Reasonable Safe Speed per SIR: 30 mph |  |  |  |  |
| Liquidated damages: will be imposed after 150 days of closure/construction. Amt: $ 500 per day |  |  |  |  |  |  |  |  |  |
| CEI by? NCDOT |  |  | R/W by? DBT |  |  |  |  | R/W monuments? Conc. |  |
| Salvageable materials: beams, guardrail, post, wheel guard |  |  |  |  |  |  |  |  |  |
| Contact Person/number: Chuck White 704-630-3260 |  |  |  |  |  |  |  |  |  |
| Deliver to: DBT to load materials on NCDOT vehicle |  |  |  |  |  |  |  |  |  |
| Removal of previous structure remnant abutments/piers: |  |  |  |  |  |  |  |  |  |
| Sequencing priority in construction? no |  |  |  |  |  |  |  |  |  |
| Comments: |  |  |  |  |  |  |  |  |  |