# NORTH CAROLINA DEPARTMENT OF TRANSPORTATION

# FIELD SCOPING MEETING WORKSHEET

Design Build Process

| WBS No.: 17BP.9.R.61 | #### Field Scoping Meeting Date: Nov 17 2014 |
| --- | --- |
| Division: 9 | #### Location: On-site |
| Route (US/NC/SR): SR1695 | County: STOKES |
| Project Description: Bridge No. 840104 over DAN RIVER on SR1695 (Dodgetown Rd.) |  |
| Tier: Sub-Regional |  |
| #### Municipality: N/A |  |

| Attendees |  |  |  |
| --- | --- | --- | --- |
|  | Name | Phone No. | E-mail |
| Division Bridge Program Manager | Matt Jones | 336-747-7800 | mwjones@ncdot.gov |
| Division Environmental Off. | Amy Euliss | 336-747-7800 | aeuliss@ncdot.gov |
| Division Environmental Off. | Stephanie Braquet | 336-747-7800 | scbraquet@ncdot.gov |
| Hydraulics Engineer | Galen Cail | 919-707-6711 | gcail@ncdot.gov |
| Hydraulics Engineer | Chris Lewis | 919-707-6714 | crlewis2@ncdot.gov |
| Hydraulics Tech | Amy Keeter | 919-707-6730 | amkeeter@ncdot.gov |
| Hydraulics Trainee | Courtney Carpenter | 919-707-4833 | cacarpenter@ncdot.gov |
| TPMU | Pam Williams | 919-707-6608 | prwilliams@ncdot.gov |
| TPMU | Rachel Evans | 919 707-6609 | rcevan@ncdot.gov |
| TPMU | Jamie Lancaster | 919-707-6620 |  |
| Bridge Management | Paul Garrett | 919-707-6457 | pgarrett@ncdot.gov |
| USACE | John Thomas** | 919-554-4884 x.25 | john.t.thomas.jr@usace.army.mil |
| DENR-DWQ | Dave Wanucha** | 336-771-4951 | dave.wanucha@ncdenr.gov |
| USFWS | Jason Mays | 828-258-3939 x.226 | jason_mays@fws.gov |
| NCWRC | Marla Chambers | 704-984-1070 | marla.chambers@ncwildlife.org |
| L&S-Region III Locating Eng | Pat Tuttle | 336-969-9550 | ptuttle@ncdot.gov |
| Division 9 Locating Engineer | Mike Motsinger | 336-969-9550 | mmotsinger@ncdot.gov |

**Did not attend but sent comments

Existing Features

| Feature Bridged: 840104 over DAN RIVER on SR1695 (Dodgetown Rd.) |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Ex. Bridge Clear Deck Width: 24 (Ft.) |  |  | Roadway width: 19 (Ft.) |  |  |  |  |  |
| (Bridge / Culvert) Length: 352 (Ft.) |  |  | Deck Width (Out To Out): 25.17 (Ft.) |  |  |  |  |  |
| Water Depth: 11 (Ft.) |  |  | Height Bed-To-Crown: 39 (Ft.) |  |  |  |  |  |
| Year Built: 1941 |  |  | Posted: SV 99 |  |  | TTST: 99 |  |  |
| Superstructure: STEEL PLANK DECK ON I-BEAMS |  | Abutment: EBTS: RC CAP & STEEL PILES, BT#1, 2, 3 & 8:STEEL CAP & PILE, |  |  |  |  | Pier Type: |  |
| Temp. Shored: |  |  |  |  |  |  |  |  |
| Historic High Water (Elev. To The Existing Structure ): (Ft) |  |  |  |  |  |  |  |  |
| PRI: 30.8 DP: 0 SR: 53.9 |  |  |  | School Bussing crossings per day: division to provide |  |  |  |  |
| Posted Speed Limit Vicinity: 55(mph) statutory |  |  |  |  |  |  |  |  |
| Detour Off-Site | Stage Construction |  |  | New Alignment | On-site |  |  |  |
| If Off-Site, Description Of Detour Route: possible detour over 20 miles |  |  |  |  |  |  |  |
| Approximate Length Of Detour? N/A |  |  |  |  |  |  |  |
| Improvements Needed To Road(s) On Detour? N/A |  |  |  |  |  |  |  |
| Div. Traffic Eng. Recommend Off-site detour signing? Trailblazing with Street/Road names |  |  |  |  |  |  |  |
| Improvements Needed To Bridges On Detour? N/A |  |  |  |  |  |  |  |
| Are future plans for upgrading this roadway either at or in the vicinity of this project? No |  |  |  |  |  |  |  |
| Are Bridges On Detour Currently Programmed? N/A |  |  |  |  |  |  |  |
| Are There EMS Or Business Access Issues? division to provide |  |  |  |  |  |  |  |
| Are There Any Railroad Crossings On Detour? N/A |  |  |  |  |  |  |  |
| Should Work Zone Pedestrian Access Be Maintained During Construction? No |  |  |  |  |  |  |  |
| Overhead Utility Lines In Conflict yes- ds |  |  |  |  |  |  |  |
| Power Transmission Lines In Conflict |  |  |  |  |  |  |  |
| Telephone In Conflict yes |  |  |  |  |  |  |  |
| Cable Lines In Conflict yes |  |  |  |  |  |  |  |
| Fiber Optic In Conflict |  |  |  |  |  |  |  |
| Water In Conflict |  |  |  |  |  |  |  |
| Sewer In Conflict |  |  |  |  |  |  |  |
| Natural Gas In Conflict |  |  |  |  |  |  |  |
| Other In Conflict |  |  |  |  |  |  |  |
| What Is The Estimated Time Required To Complete Utility Adjustments 6 Months |  |  |  |  |  |  |  |
| Is There Any Future Utility Construction Anticipated In The Project Area No |  |  |  |  |  |  |  |
| Is A FEMA Buy-Out Property Being Impacted No |  |  |  |  |  |  |  |

Environmental

| Wetlands At Site: yes |  |  |  | Comments: |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Endangered Species In County: Schweinitz’s sunflower, Small-anthered bittercress, James spinymussel, Northern long-eared bat; habitat present for Bald Eagle |  |  |  |  |  |  |  |
| T&E species effect: no effect: Schweintz's sunflowers, Bald Eagle; May effect not likely to adversely effect: Northern long-eared bat, James spinymussel; DEO to survey (April-May): Small-anthered bittercress |  |  |  |  |  |  |  |
| Trout County: No |  |  | TVA County: No |  |  |  |  |
| CAMA County: No |  |  | Primary Nursery Area: No |  |  |  |  |
| Moratoria: No |  | Which species: |  |  |  | Duration : |  |
| Bats found on bridge: no, 10-27-14 tree clearing: yes |  |  |  |  |  |  |  |
| Trees Surveyed: no bat moratorium for tree clearing: commit to clearing trees in winter or tree bat survey will be required |  |  |  |  |  |  |  |
| Permits discussion: |  |  |  |  |  |  |  |
| Water Quality Classification: WS-V |  |  |  |  |  |  | 303d: No |
| Coast Guard Permit? No | Drainage Basin: Roanoke |  |  |  | Riparian Buffer Rules: No |  |  |
| Is The Project Site In Or Near Any Of The Following: |  |  |  |  |  |  |  |
| National Forest: No |  |  |  | Wildlife Refuge: No |  |  |  |
| State, County, Or Local Park: No |  |  |  | Wild And Scenic River: No |  |  |  |
| Airport: No |  |  |  | Recreation Of Power Generation: No |  |  |  |
| Water Supply Reservoir: No |  |  |  | Nutrient Sensitive Waters: No |  |  |  |
| Public Use Boat Ramp: No |  |  |  | Cemeteries: |  |  |  |
| Known Or Potential Historic Properties In The Area: |  |  |  |  |  |  |  |
| Architecture: No Survey Required |  |  |  | Archaeology: No Historic Properties |  |  |  |
| Is The Bridge Structure Itself, Or Any Part Thereof, Considered Historic: |  |  |  |  |  |  |  |
| Impacts to a Church, Community Center, Or Other Public Facility? |  |  |  |  |  |  |  |
| Is this a Statewide Bicycle Route or a Local Non-Marked Bicycle Route: No |  |  |  |  |  |  |  |
| Comments: -Davis Chapel Historic Association Land has conservation easement with Stokes Soil and Water Conservation District, easement located at or near location, both sides of river. - Informal Section 7 consultation in progress |  |  |  |  |  |  |  |

Geotechnical

Are There Any Historical And/Or Vibration Sensitive Structures Near By Comments:

Are There Any Known Landfills And / Or Geo-environmental Hazard Sites At Or Within Close Proximity To The Project Site Comments:

Are Any Impacts Anticipated To Natural Springs Or Artesian Wells: Comments:

Possible Foundation Type: @ End Bents @ Interior

Hydraulics

| FEMA Approval? Limited Detailed Study (MOA ) |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Is There Unusual Scour Potential? no |  |  | Is Protection Needed? std end bent |  |  |
| Are Banks Stable? yes |  |  | Is Protection Needed? no |  |  |
| Appreciable Amount Of Large Debris? no |  |  |  |  |  |
| Placement Of Bents In The Water Be Allowed: yes, 1 bent allowed, either side |  |  |  | Where: 5’ min from edge of water |  |
| Superstructure Type: Bridge |  | If Bridge: steel girder |  |  | If girder; why? to prevent multiple bents in water |
| Length Of Structure: 360’ | Min. Number Of Spans: 3 |  |  |  | Span Arrangement: 1@95', 1@190',1@75' |
| Waive offset: no | Cap: 4’ |  |  |  | Skewed: no |

Items To Be Discussed / Resolved At FSM By Attendees

| Off-Site Detour | Stage: Clear roadway width (CRW): Temp. Signals: Alignment: N, E, W, S |  |  |  |  | New Alignment: Alignment: upstream |  |  | On-site detour CRW: one lane w/ signals; or two lanes CRW; Alignment; |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Environmental Document Prepared by DBE: Low Impact Data Spreadsheet Minimum Criteria Checklist |  |  |  |  |  |  |  |  |  |
| ADT:1900 per SIR |  | NHS: 0 |  | Tier: Sub-Regional |  |  | Func. Class: Minor Collector |  |  |
| Bridge Min. Clear Deck Width Recommended by Div.: 33’ out to out, concrete deck |  |  |  |  |  |  |  |  |  |
| Roadway lane width 11’ with 4’ shoulders including 2’ paved shoulders |  |  |  |  |  |  |  |  |  |
| Extension of Paved shoulders: end of project limits and taper at 8:1 to proposed edge of pavement |  |  |  |  |  |  |  |  |  |
| Pave to face of guardrail and taper 8:1 to travel lane/paved shoulder? yes |  |  |  |  |  |  |  |  |  |
| Min. Pavement Surface Course: 3 inches: |  |  |  |  | Existing Roadway: 19 |  |  |  |  |
| Pavement Marking: Paint on concrete bridge deck and Thermoplastic on approaches |  |  |  |  | Pavement markers: None |  |  |  |  |
| Will Railroad Involvement Be Required: No |  |  |  |  | Method of Clearing: III |  |  |  |  |
| Truck Percentage: 6 % per BIR |  |  |  |  | Reasonable Safe Speed per SIR: 60 mph |  |  |  |  |
| Liquidated damages: will be imposed after 270 days of closure/construction. Amt: $ 750 per day |  |  |  |  |  |  |  |  |  |
| CEI by? NCDOT |  |  | R/W by? DBT |  |  |  |  | R/W monuments? Conc. |  |
| Salvageable materials: steel angle wheelguards and guardrail terminal units |  |  |  |  |  |  |  |  |  |
| Contact Person/number: Chuck White 704-630-3260 |  |  |  |  |  |  |  |  |  |
| Deliver to: DBT to load materials on NCDOT vehicle |  |  |  |  |  |  |  |  |  |
| Removal of previous structure remnant abutments/piers: None |  |  |  |  |  |  |  |  |  |
| Sequencing priority in construction? No priority |  |  |  |  |  |  |  |  |  |
| Comments: |  |  |  |  |  |  |  |  |  |